## Slide 1: Site Operation & Maintenance Plan
Comprehensive Plan for Effective Site Management

## Slide 2: 1. Site Visit Plan
A daily Zone Technical Round will be conducted from 08:00 AM to 11:00 AM.
Fault findings identified during the round will be assigned to the respective Supervisors.
Supervisors are responsible for ensuring completion within the specified timeline.
In case of any pending tasks, the Supervisor must provide the reason for the delay.
If materials are required, they must be noted and arranged promptly to avoid downtime.

## Slide 3: 2. Planned Preventive Maintenance (PPM) Plan
Monitor daily PPM tasks and collect reports on a daily basis.
Ensure major PPM activities are pre-planned with proper arrangements (manpower, materials, tools, safety permits).
Track progress and verify timely completion of PPM activities.

## Slide 4: 3. Team Arrangement
Each Zone/Building will have a dedicated PPM team with manpower assigned as per requirement.
A separate Complaint Attending Team will handle daily breakdowns and urgent issues without affecting PPM schedules.

## Slide 5: 4. Feedback & Reporting
Zone-wise Supervisors must submit:
- A daily ground complaint report.
- Feedback on technician performance and task completion.
Reports should be submitted by the end of each working day to ensure accountability.

## Slide 6: 5. Material Requests
Supervisors must raise material requests on the same day when requirements are identified.
Requests should be reviewed, approved, and materials arranged promptly to avoid delays in work execution.

## Slide 7: 6. Suggestions & Continuous Improvement
Supervisors are encouraged to share suggestions and feedback for improving work execution.
Constructive inputs will be reviewed during weekly coordination meetings and implemented for better efficiency.